**Statement of Work**

**Project Title: SnakeEatEggsGameProject**

**SOW Version: 1.0**

**Effective Date: 2024-06-10**

**Parties Involved:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Client:** | | **Contractor / Supplier:** | |
| **Name:** |  | **Name:** |  |
| **Address:** |  | **Address:** |  |
| **Phone:** |  | **Phone:** |  |
| **Email:** |  | **Email:** |  |

**Scope of Work:**  
Design, develop, and deliver a complete 'Snake Eat Eggs' game. The project includes requirements gathering, game design, asset creation (graphics, sounds), software development, testing, bug fixing, and release preparation. The final deliverable is a fully functional, tested, and documented game ready for release.

**Project Milestones and Deliverables:**

|  |  |
| --- | --- |
| **Milestone 1:** | Requirements Gathering Completed - 2024-06-15 |
| **Milestone 2:** | Game Design and Asset Creation Completed - 2024-06-22 |
| **Milestone 3:** | Development Completed - 2024-07-10 |
| **Milestone 4:** | Testing and Bug Fixing Completed - 2024-07-20 |
| **Milestone 5:** | Release Preparation and Final Delivery - 2024-07-25 |

|  |  |
| --- | --- |
| **Deliverable 1** | Requirements Specification Document |
| **Deliverable 2** | Game Design Document |
| **Deliverable 3** | Game Assets (Graphics, Sounds) |
| **Deliverable 4** | Fully Functional Game Software |
| **Deliverable 5** | Test Report and Bug Fix Log |
| **Deliverable 6** | Release Package and Documentation |

**Payment Terms:**  
Payment will be made in five installments upon completion of each milestone.

**Responsibilities:**

**Client:**

Provide timely feedback, approve deliverables, and supply any required information or access.

**Contractor:**

Deliver all work as per the agreed schedule, maintain quality standards, and communicate progress regularly.

**Equipment and Materials:**

|  |
| --- |
| Contractor will provide all necessary equipment and software tools for development. |

**Terms and Conditions:**

All intellectual property developed will be owned by the client upon final payment. Any changes in scope will require a written change order and may affect cost and schedule.

**Termination:**  
Either party may terminate the agreement with 14 days written notice. Payment will be made for work completed up to the termination date.

**Confidentiality:**  
Both parties agree to keep all project information confidential.

**Governing Law and Dispute Resolution:**  
This agreement is governed by the laws of the relevant jurisdiction. Disputes will be resolved through mediation or arbitration.

**Signatures:**

|  |  |  |  |
| --- | --- | --- | --- |
| [Anna Martinez] |  |  | [Solar Tech Solutions LLC] |
| **Client** | | **Contractor** | |
| [DD/MM/YYYY] | | [DD/MM/YYYY] | |

**Attachments (if any):**