**Simple Statement of Work Template**

**Project Title: SnakeEatEggsGameProject**

**SOW Version: 1.0**

**Effective Date: 2024-05-08**

**Parties Involved:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Client:** | | **Contractor / Supplier:** | |
| **Name:** | **John Doe** | **Name:** | **Jane Smith** |
| **Address:** | **123 Main St, Anytown, USA** | **Address:** | **456 Elm St, Othertown, USA** |
| **Phone:** | **123-456-7890** | **Phone:** | **987-654-3210** |
| **Email:** | **john.doe@example.com** | **Email:** | **jane.smith@example.com** |

**Scope of Work:**  
Design, develop, test, and deliver a 'Snake Eat Eggs' game as a software application. The game will feature a classic snake gameplay where the snake grows by eating eggs, with increasing difficulty levels, score tracking, and a user-friendly interface. The project includes requirements gathering, UI/UX design, game logic implementation, testing, and deployment.

**Project Milestones and Deliverables:**

|  |  |
| --- | --- |
| **Milestone 1:** | Requirements & Design Complete - 2024-05-22 |
| **Milestone 2:** | Game Logic Implementation Complete - 2024-06-10 |
| **Milestone 3:** | Testing & QA Complete - 2024-06-24 |
| **Milestone 4:** | Final Delivery & Deployment - 2024-07-08 |

|  |  |
| --- | --- |
| **Deliverable 1** | Requirements and Design Documentation |
| **Deliverable 2** | Developed Game Application (Executable/Installable) |
| **Deliverable 3** | Test Plan and Test Results |
| **Deliverable 4** | Deployment Package and User Guide |

**Payment Terms:**  
Payment will be made in four installments upon completion of each milestone, with the final payment upon successful delivery and acceptance of the game application.

**Responsibilities:**

**Client:**

Provide timely feedback, access to required resources, and approval of deliverables at each milestone.

**Contractor:**

Deliver all project tasks and deliverables on time, maintain communication, and ensure quality standards are met.

**Equipment and Materials:**

|  |
| --- |
| The contractor will use their own equipment and software tools for development. No special hardware is required from the client. |

**Terms and Conditions:**

All intellectual property developed will be owned by the client upon final payment. Any changes to the scope must be agreed upon in writing. Both parties agree to communicate project risks and delays promptly.

**Termination:**  
Either party may terminate the agreement with 14 days written notice. Payment will be made for work completed up to the termination date.

**Confidentiality:**  
Both parties agree to keep all project information confidential and not disclose to third parties without written consent.

**Governing Law and Dispute Resolution:**  
This agreement is governed by the laws of the state where the client resides. Disputes will be resolved through mediation before seeking legal remedies.

**Signatures:**

|  |  |  |  |
| --- | --- | --- | --- |
| [Anna Martinez] |  |  | [Solar Tech Solutions LLC] |
| **Client** | | **Contractor** | |
| [DD/MM/YYYY] | | [DD/MM/YYYY] | |

**Attachments (if any):**